AI-POWERED DEALER MANAGEMENT SYSTEM

Demo Version Requirements and Approach Report

Use Case: Automobile Service Center Job Card Creation Workflow

This report defines the scope, functional requirements, solution approach, system architecture, data flow, database design, UI structure, implementation plan, and demo limitations for a local demonstration version of an AI-assisted Dealer Management System focused on job card automation in an automobile service center.

Document Summary

| Topic | Details |
| --- | --- |
| Project objective | Demonstrate a realistic, stakeholder-ready workflow for AI-assisted job card creation using mock data and simulated AI services. |
| Target users | Service Advisor, Technician, Service Manager/Stakeholder Reviewer, optional Customer approval view. |
| Deployment model | Local demo / single environment / small sample dataset / controlled presentation-ready scenarios. |
| Recommended stack | React + Vite + Tailwind CSS for frontend, Node.js + Express for backend APIs, SQLite for local database, mock AI services for OCR and complaint parsing. |
| Primary outcome | A clickable, realistic, stable demo that proves the business value and future production feasibility of the solution. |

# 1. Executive Summary

The demo version is intended to simulate how a vehicle service center can reduce front-desk manual effort during service intake and job card creation. The system assists the advisor by simulating image-based extraction of the vehicle registration number and odometer reading, presenting service history, converting customer complaints into structured service items, checking spare part availability from a local inventory, generating an estimate, enabling technician assignment, and tracking job card progress until payment and closure.

The goal of the demo is not to build a production-grade DMS immediately. Instead, it is to create a polished working model that validates the user journey, demonstrates the future architecture direction, and helps stakeholders evaluate usability, process efficiency, and ROI potential.

The recommended approach for the demo is to keep the user journey realistic while simulating external dependencies. The workflow, business logic, data storage, and status transitions should be real within the demo environment, while OCR, complaint AI, notifications, and payment integrations should be mocked in a consistent and believable manner.

# 2. Project Context and Business Problem

In many service centers, service advisors still rely heavily on manual entry and fragmented systems when a customer arrives for service. They must read the number plate, note the odometer reading, search for the vehicle and customer record, manually interpret customer complaints, estimate labor and parts, contact stores to verify availability, and coordinate with technicians. This produces avoidable delays, inconsistent records, and excessive dependency on individual experience.

The proposed DMS workflow addresses this by digitizing the intake process and layering in AI assistance where it delivers immediate operational value. Even in a demo setting, the system should clearly show how automation can shorten intake time, standardize issue recording, improve estimate preparation, and make job status more visible.

# 3. Demo Objectives

Demonstrate the complete job card lifecycle from service intake to payment closure.

Show how AI-assisted steps can reduce manual effort for the advisor.

Provide a realistic, polished interface suitable for stakeholder presentations.

Validate the data model and workflow that can later scale into production.

Enable multiple demo scenarios such as routine service, brake/alignment work, and additional issues discovered by technicians.

# 4. Scope of the Demo Version

## 4.1 In Scope

Vehicle intake screen with image upload for number plate and odometer.

Simulated AI extraction of registration number and KM reading.

Vehicle, customer, and previous service history lookup from local database.

Complaint entry using text input with simulated AI complaint parsing.

Advisor observations, recommended repairs, and optional add-on service selection.

Inventory availability check using local spare parts dataset.

Estimate generation including parts, labor, add-ons, discounts, and ETA.

Customer approval capture through a digital acknowledgement or signature-style interaction.

Technician assignment with one general mechanic and optional specialists.

Technician work view for status updates and additional issue reporting.

Billing, payment status update, and closure rule that prevents closing unpaid cards.

Notification simulation for invoice and feedback follow-up.

## 4.2 Out of Scope

Real OCR, ALPR, or speech-to-text models.

Live RTO, ERP, DMS, CRM, or parts inventory integrations.

Actual payment gateway transactions.

Real email/SMS delivery.

Multi-branch architecture, tenancy, or enterprise identity integration.

Advanced analytics, audit compliance, and production-grade observability.

# 5. User Roles and Responsibilities

Primary Users in the Demo

| Role | Purpose in Demo | Key Actions |
| --- | --- | --- |
| Service Advisor | Main user who operates the intake and job card flow. | Upload images, review extracted data, enter complaints, review AI suggestions, prepare estimate, obtain approval, assign technicians, complete billing handoff. |
| Technician | Operational user who receives assigned work and updates execution status. | View assigned tasks, mark work pending/in progress/completed, add additional issues, support estimate revision if needed. |
| Customer (optional view) | Approval-facing interaction for estimate confirmation. | Review estimate summary, approve work, provide digital acknowledgement/signature. |
| Manager / Stakeholder reviewer | Presentation-only perspective to review workflow outcomes. | Monitor dashboard KPIs, verify process coverage, evaluate business impact and readiness for production. |

# 6. Functional Requirements

Functional Requirement Summary

| ID / Module | Requirement Detail |
| --- | --- |
| FR-1 Vehicle Intake and Image Upload | The system shall allow the advisor to upload or capture a number plate image and an odometer image. The screen shall validate file presence, display thumbnails, and show a progress/loading state while extraction is simulated. |
| FR-2 Simulated AI Extraction | The system shall simulate OCR/ALPR processing and return a registration number and KM reading based on predefined sample mappings or mock logic. The advisor shall be able to correct the extracted values manually before proceeding. |
| FR-3 Vehicle and Customer Lookup | Using the extracted or corrected registration number, the system shall retrieve the linked vehicle record, customer profile, and current known odometer value from the local demo database. |
| FR-4 Service History Display | The system shall display previous services, complaints, work completed, amount paid, and service sequence to help the advisor understand repeat issues and historical service patterns. |
| FR-5 Complaint Capture | The system shall allow the advisor to enter customer complaints in free-text form. The UI may include a microphone icon for future positioning, but the actual demo shall rely on text input. |
| FR-6 Complaint Parsing | The system shall simulate AI complaint parsing and transform free text into structured outputs such as issue category, job type, priority, suggested labor/service codes, and recommended specialist type. |
| FR-7 Advisor Observations | The system shall allow the advisor to add manual observations, inspection notes, and recommended repairs that supplement the AI-generated suggestions. |
| FR-8 Service and Add-on Selection | The system shall allow standard services and value-added services such as deep cleaning, polishing, engine wash, and service packages to be added to the job card. |
| FR-9 Inventory Availability Check | The system shall display availability for relevant parts from the local inventory dataset, including availability status, stock quantity, unit price, and source/godown location. |
| FR-10 Estimate Generation | The system shall calculate a preliminary estimate using selected services, labor rates, parts, add-ons, and any discount applied by the advisor. |
| FR-11 ETA Calculation | The system shall calculate an estimated completion time using service durations, specialist needs, and part availability conditions. |
| FR-12 Customer Approval | The system shall capture customer approval of the estimate using an approval control such as a signature pad, typed acknowledgement, or approval button before work is assigned. |
| FR-13 Technician Assignment | The system shall assign at least one general mechanic and may additionally assign issue-specific specialists based on parsed issues or selected service items. |
| FR-14 Technician Work View | The system shall provide a technician-facing job card view showing assigned tasks, issues, parts, priority, and status controls. |
| FR-15 Additional Issues Reporting | The technician shall be able to add newly discovered issues, causing the job card estimate and parts list to update accordingly. |
| FR-16 Billing and Payment Tracking | The system shall generate a final bill breakdown, track payment status as paid/unpaid, and prevent job card closure until payment is marked as paid. |
| FR-17 Notifications | The system shall simulate invoice delivery and follow-up feedback communication by logging notification events or showing UI confirmation messages. |
| FR-18 Job Card Lifecycle Management | The system shall support job card statuses such as Draft, Estimate Prepared, Approved, Assigned, In Progress, Completed, Billed, Paid, and Closed. |

# 7. Non-Functional Requirements

| Category | Expectation |
| --- | --- |
| Usability | The demo must be easy to understand, visually polished, and optimized for tablet/laptop walkthroughs. Core user actions should be obvious without training. |
| Performance | Local interactions should feel immediate. Simulated AI actions should return within approximately 1 to 2 seconds to feel realistic without slowing down the demonstration. |
| Reliability | The seeded demo data and workflow paths must be stable enough that the presentation does not break when repeated. Fallback sample scenarios should exist. |
| Maintainability | Frontend modules, API endpoints, and database tables should be organized cleanly so the demo can later evolve toward a production baseline. |
| Data quality | Only fictional data should be used. Sample records must look realistic and complete enough to support strong storytelling. |
| Security (demo-level) | Basic local authentication may be shown optionally, but the core requirement is to avoid real customer data and keep the environment suitable for local demonstration only. |

# 8. Detailed Solution Approach

## 8.1 Recommended Demo Technology Stack

| Layer | Chosen Approach |
| --- | --- |
| Frontend | React with Vite for fast setup, React Router for navigation, Tailwind CSS for rapid polished UI implementation, Axios for API calls. |
| Backend | Node.js with Express to serve simple REST APIs, mock AI endpoints, and local business logic with minimal operational overhead. |
| Database | SQLite for a local relational database that is easy to seed, simple to package, and structurally close enough to PostgreSQL for later migration. |
| Utilities | Multer for file upload, UUID for job card number generation, dayjs for date handling, react-hook-form for structured forms, optional zod/yup for validation. |
| AI simulation | Rule-based keyword parsing and fixed response maps wrapped in delayed API responses using setTimeout or equivalent asynchronous handlers. |

This stack is recommended because it creates a realistic full-stack demo without the operational complexity of deploying enterprise services. It also supports a clean migration path to production, where the frontend can largely be retained and the backend/data layers can be hardened incrementally.

## 8.2 Real vs Simulated Elements

| Element | Demo Treatment |
| --- | --- |
| User interface and workflow | Real. All screens, transitions, validations, and business steps should genuinely work in the demo environment. |
| Database queries and persistence | Real. Data should be stored in SQLite so job cards, payments, and status changes persist across a local session. |
| OCR / number plate extraction | Simulated. Results returned from predefined sample mappings or mock service logic. |
| Odometer extraction | Simulated. Similar mock response approach with believable confidence and delay. |
| Complaint AI parsing | Simulated. Rule-based interpretation that returns structured issue output. |
| Inventory system | Semi-real within demo. Local inventory tables drive visible stock responses, but there is no live ERP connection. |
| Email / SMS | Simulated. Logged as notification events or success banners. |
| Payments | Simulated. Payment status can be toggled or recorded locally; no actual gateway is called. |

## 8.3 Module-by-Module Build Approach

| Module | Implementation Approach |
| --- | --- |
| Advisor Dashboard | Provide a landing page with KPIs, recent job cards, and quick-start actions. This gives stakeholders a high-level operational view before entering the workflow. |
| Vehicle Intake Module | Implement image upload controls, extraction progress UI, extracted-value cards, and manual correction fields. |
| Customer & Vehicle Context Module | Display customer profile, vehicle profile, and key service history summary as soon as the registration number is resolved. |
| Complaint Analysis Module | Provide a complaint text area, analysis trigger, and structured issue cards returned by the mock AI service. |
| Estimate Module | Show services, parts, add-ons, discount fields, ETA, and running totals in a side summary or estimate panel. |
| Approval Module | Capture acknowledgement and lock or advance the job card status accordingly. |
| Technician Assignment Module | Present available technicians, specialization tags, and assignment suggestions based on issue mapping. |
| Technician Work Module | Show assigned tasks and allow status transitions plus newly discovered issue entry. |
| Billing and Closure Module | Generate a final summary, payment status update, and closure rule enforcement. |

# 9. System Architecture for Demo Version

The demo architecture should follow a simple three-layer design that is realistic enough to mirror future production thinking. The frontend should behave like a real application, the backend should expose proper APIs and centralized business logic, and the database should preserve relationships between customers, vehicles, job cards, parts, and payments.

High-level architecture in text: React frontend → Express API layer → SQLite database and mock AI service layer. The mock AI service can be implemented as route handlers or service functions inside the backend that return delayed but structured responses.

High-Level Architecture Layers

| Layer | Responsibility |
| --- | --- |
| Frontend UI | Advisor dashboard, intake forms, service history display, estimate summary, technician views, and billing flow. |
| API Layer | File upload endpoints, vehicle lookup, history retrieval, complaint parsing mock endpoint, estimate generation, job card CRUD, technician assignment, payment update. |
| Business Logic Layer | Calculation rules, issue mapping, assignment logic, status transitions, local notification logging. |
| Data Layer | SQLite tables for core records and relationships. |
| Mock AI Layer | Plate extraction, odometer extraction, complaint parsing, and technician suggestion simulation logic. |

# 10. Data Flow

1. Advisor starts a new job card from the dashboard.

2. Advisor uploads number plate and odometer images.

3. Backend mock OCR service returns extracted registration number and KM reading after a short delay.

4. Backend queries local database for vehicle, customer, and historical service records.

5. Frontend displays the contextual dashboard with service history and prior payments.

6. Advisor enters customer complaints and submits them for analysis.

7. Backend complaint parser mock returns structured issues, recommended job types, labor codes, and specialist suggestions.

8. Advisor adds manual observations and optional add-on services.

9. System checks related parts in inventory and computes estimate plus ETA.

10. Customer approval is captured and job card status moves forward.

11. Technicians are assigned based on mandatory general mechanic rule and specialist mapping.

12. Technician updates work status and may add newly found issues.

13. System recalculates the final amount if scope changes.

14. Billing is generated, payment is recorded locally, and closure is allowed only after paid status.

15. Notification events are logged to simulate invoice and feedback communication.

# 11. Database Recommendation and Schema Design

SQLite is the most suitable database for the demo because it is lightweight, easy to seed, does not require separate infrastructure, and still supports a normalized relational structure. This is superior to storing all data in JSON files because it enables clean lookups, joins, persistence, and realistic modeling of job card relationships.

## 11.1 Core Tables

| Table | Purpose |
| --- | --- |
| customers | Stores customer master data such as name, contact information, and address. |
| vehicles | Stores registration number, vehicle details, customer ownership link, and current odometer reference. |
| service_history | Stores previous service events for each vehicle, including complaint summary, work done, and amount paid. |
| technicians | Stores technician identity, specialization, skill level, and availability status. |
| inventory | Stores spare part details, price, stock quantity, and godown/source location. |
| service_catalog | Stores standard services/labor codes, category, cost, and estimated time. |
| job_cards | Main transactional table for each service intake and execution workflow. |
| job_card_services | Line items for services/labor selected on a job card. |
| job_card_parts | Line items for spare parts linked to a job card. |
| job_card_technicians | Assignment table linking technicians and tasks to job cards. |
| payments | Stores payment amount, method, reference, and payment status. |
| notifications | Stores simulated outgoing communication events for invoice and feedback. |

## 11.2 Key Schema Relationships

One customer can own multiple vehicles.

One vehicle can have multiple service history records and multiple job cards.

One job card belongs to one vehicle and one customer.

One job card can contain multiple service line items, parts line items, and technician assignments.

One job card can have one or more payment records in the demo, though a single payment is adequate for current scope.

## 11.3 Suggested Important Fields

| Table | Key Fields |
| --- | --- |
| customers | id, customer_code, name, phone, email, address, created_at |
| vehicles | id, reg_no, vin, customer_id, make, model, variant, fuel_type, transmission, year, color, current_km |
| service_history | id, vehicle_id, service_date, service_type, complaint_summary, work_done, amount_paid, service_number, advisor_name |
| technicians | id, emp_code, name, specialization, skill_level, availability_status, active |
| inventory | id, part_code, part_name, category, stock_qty, unit_price, source_location, reorder_level |
| service_catalog | id, service_code, service_name, category, labor_cost, estimated_time_mins |
| job_cards | id, job_card_no, vehicle_id, customer_id, advisor_name, opening_km, complaint_text, ai_parsed_issues, advisor_observations, estimated_cost, final_cost, discount_amount, status, approval_status, payment_status, created_at, updated_at |
| job_card_services | id, job_card_id, service_catalog_id, service_name, quantity, unit_cost, total_cost, source_type |
| job_card_parts | id, job_card_id, inventory_id, part_name, quantity, unit_price, total_price, availability_status |
| job_card_technicians | id, job_card_id, technician_id, assignment_type, assigned_task, task_status |
| payments | id, job_card_id, payment_ref, amount, payment_method, payment_status, paid_at |
| notifications | id, job_card_id, notification_type, recipient, status, triggered_at |

# 12. API Design for the Demo

| Endpoint | Purpose |
| --- | --- |
| POST /api/mock/extract-plate | Accept uploaded number plate image and return mock registration result. |
| POST /api/mock/extract-odometer | Accept uploaded odometer image and return mock KM reading. |
| GET /api/vehicles/:regNo | Return vehicle and customer profile details for a registration number. |
| GET /api/vehicles/:regNo/history | Return service history and previous payment summary for the vehicle. |
| POST /api/mock/parse-complaint | Return simulated issue classification, labor suggestions, and specialist mapping. |
| POST /api/job-cards | Create a new job card draft. |
| GET /api/job-cards/:id | Retrieve full job card details for review or technician view. |
| PUT /api/job-cards/:id | Update job card observations, services, parts, totals, or status. |
| POST /api/job-cards/:id/estimate | Calculate or refresh estimate details. |
| POST /api/job-cards/:id/assign-technicians | Persist technician assignments. |
| POST /api/job-cards/:id/payment | Record a local payment status update. |
| GET /api/technicians | List technicians and availability for assignment UI. |
| GET /api/inventory | Return inventory data used by estimate and part availability modules. |

# 13. UI / UX Requirements for the Demo

The UI should feel like a modern service operations product and must be presentation-friendly. It should avoid long dense forms on a single page and instead guide the user through a step-based workflow.

| Screen | UX Intent |
| --- | --- |
| Advisor Dashboard | KPI cards, recent job cards, quick create action, and demo scenario shortcuts. |
| Vehicle Intake Screen | Image upload controls, extraction loaders, extracted values, and manual correction options. |
| Vehicle & History View | Customer card, vehicle card, and timeline or card list for previous services and repeat issues. |
| Complaint Analysis Screen | Complaint input area, analyze button, parsed issue cards, priority labels, and suggested labor codes. |
| Estimate Screen | Selected services, parts availability, add-on services, ETA, discount entry, and running total summary. |
| Approval & Assignment Screen | Approval widget plus technician assignment section with role tags and task mapping. |
| Technician View | Assigned jobs list, job card detail, task status controls, and additional issue capture. |
| Billing & Closure Screen | Final breakdown, payment status, notification confirmation, and closure control. |

# 14. Demo Data Requirements

| Dataset | Suggested Volume |
| --- | --- |
| Customers | 10 to 15 fictional customers with realistic names and contact information. |
| Vehicles | 10 to 15 vehicles linked to customers, each with a model/variant profile and odometer value. |
| Service history | 25 to 40 historical service records with complaints, work done, and amount paid. |
| Technicians | 5 to 8 technicians covering general service, brake, alignment, AC, and electrical specializations. |
| Inventory | 20 to 30 spare parts with stock and pricing. |
| Service catalog | 10 to 20 standard labor/service items with cost and estimated time. |
| Sample job cards | 8 to 12 records to populate dashboard views and technician queues. |

# 15. Development Plan for the Demo

| Phase | Deliverables |
| --- | --- |
| Phase 1 - Planning and UX design | Finalize scope, define screens, create wireframes, prepare data model, and decide seed scenarios. |
| Phase 2 - Frontend implementation | Build advisor dashboard, intake, history, complaint, estimate, assignment, technician, and billing screens. |
| Phase 3 - Backend and database | Implement Express server, SQLite schema, seed data, and CRUD APIs for main entities. |
| Phase 4 - AI simulation and business rules | Add mock extraction endpoints, complaint parser logic, estimate calculations, and technician recommendation rules. |
| Phase 5 - Integration and polishing | Connect UI with APIs, add loaders, toasts, validations, error states, and presentation-friendly transitions. |
| Phase 6 - Demo readiness | Run scenario testing, verify flow stability, and prepare presentation script and fallback options. |

# 16. Risks and Limitations

| Risk | Mitigation |
| --- | --- |
| Demo may feel artificial | Mitigate with strong seed data, realistic delays, structured AI output, and polished visual feedback. |
| Presentation flow may break | Mitigate with pre-seeded scenarios, sample image mappings, and a “use sample record” fallback path. |
| Overbuilding the demo | Mitigate by keeping all external integrations mocked and focusing on business workflow visibility. |
| Misinterpretation as production-ready | Mitigate by clearly communicating what is real vs simulated and by including an explicit limitation section in all presentations. |
| Data gaps reduce stakeholder confidence | Mitigate by preparing rich history, issue, and inventory records so each screen tells a complete story. |

# 17. Success Criteria for the Demo

Stakeholders can follow the full job card lifecycle without explanation gaps.

The advisor workflow clearly appears faster and more structured than a manual process.

The simulated AI outputs look believable and useful, even though they are not production models.

The demo stores and updates records consistently across the workflow.

The architecture and schema can be reused as the basis for production design discussions.

# 18. Final Recommendation

For the demo version, the most effective strategy is to build a controlled, polished workflow simulation rather than spending effort on fragile real-world integrations. The value of the demo comes from process clarity, realistic user interaction, visible business logic, and a credible migration path to production.

Accordingly, the recommended demo solution is React + Vite + Tailwind CSS on the frontend, Node.js + Express on the backend, SQLite for persistence, and mock AI services for image extraction and complaint parsing. This combination is fast to build, easy to present, and structurally aligned with a future enterprise implementation.