PMM Popular Mega Motors Authorised Service Centre · Kochi AI-POWERED DMS Implementation Code Plan Demo Version · Aligned to Approach Report March 2026 ¦ Confidential

| Stack React · Vite · Tailwind | Backend Node.js · Express | Database SQLite | AI Mode Mock · Rule-based |
| --- | --- | --- | --- |

1. Plan Overview What this document covers

This document provides a complete, task-level code implementation plan for the AI-powered DMS demo system, directly derived from the Approach Report. Every section maps to a specific Phase, file, and developer action. The plan is organised so a developer can work top-to-bottom without ambiguity.

| Document Type | Code Implementation Plan — aligned to Approach Report |
| --- | --- |
| System | AI-Powered Dealer Management System (Demo Version) |
| Organisation | Popular Mega Motors, Kochi — Service Centre |
| Stack | React + Vite + Tailwind CSS / Node.js + Express / SQLite |
| AI Approach | Mock rule-based services with realistic delays (setTimeout) |
| Phases | 6 phases across ~14 working days |
| Scope | Frontend + Backend + DB + Mock AI + Integration + Demo Readiness |
| Prepared by | Architecture & Product Team |
| Date | March 2026 |

## 1.1 Guiding Principles

- Every feature maps to a Functional Requirement (FR-1 through FR-18) from the Approach Report.

- All external dependencies (OCR, payment, email/SMS, RTO) are mocked — no real API keys needed.

- The frontend and backend are separate projects under one monorepo root folder.

- SQLite persists data across a local session; no cloud database is required for the demo.

- All AI responses return after a 1–2 second delay to feel believable without slowing the demo.

## 1.2 Repository Structure

dms-demo/ ├── frontend/ # React + Vite + Tailwind │ ├── src/ │ │ ├── components/ # Shared UI components │ │ ├── pages/ # Route-level screen components │ │ ├── services/ # Axios API calls │ │ ├── hooks/ # Custom React hooks │ │ └── utils/ # Helpers, formatters, constants │ ├── public/ │ └── vite.config.js ├── backend/ # Node.js + Express │ ├── routes/ # API route handlers │ ├── services/ # Business logic + mock AI │ ├── db/ # SQLite schema + seed data │ └── server.js └── README.md

| Phase 1 | Project Setup & Database | Days 1–2 |
| --- | --- | --- |

Establish the full project scaffold, install all dependencies, create the SQLite schema, and seed all demo data. Nothing is deployed until this phase is verified to run end-to-end locally.

## 2.1 Commands to Run First

# Root scaffold mkdir dms-demo && cd dms-demo # Frontend npm create vite@latest frontend -- --template react cd frontend && npm install npm install -D tailwindcss postcss autoprefixer npx tailwindcss init -p npm install axios react-router-dom react-hook-form react-signature-canvas # Backend cd ../ mkdir backend && cd backend && npm init -y npm install express cors multer better-sqlite3 uuid dayjs npm install -D nodemon

## 2.2 Backend Entry Point

// backend/server.js const express = require('express'); const cors = require('cors'); const app = express(); app.use(cors({ origin: 'http://localhost:5173' })); app.use(express.json()); app.use('/api/mock', require('./routes/mock')); app.use('/api/vehicles', require('./routes/vehicles')); app.use('/api/job-cards', require('./routes/jobCards')); app.use('/api/technicians',require('./routes/technicians')); app.use('/api/inventory', require('./routes/inventory')); app.listen(3001, () => console.log('DMS API running on :3001'));

## 2.3 Database Schema — All 12 Tables

Create backend/db/schema.sql with the following tables. Run it once via better-sqlite3 on startup.

-- backend/db/schema.sql CREATE TABLE IF NOT EXISTS customers ( id INTEGER PRIMARY KEY AUTOINCREMENT, customer_code TEXT UNIQUE, name TEXT NOT NULL, phone TEXT, email TEXT, address TEXT, created_at TEXT); CREATE TABLE IF NOT EXISTS vehicles ( id INTEGER PRIMARY KEY AUTOINCREMENT, reg_no TEXT UNIQUE NOT NULL, vin TEXT, customer_id INTEGER, make TEXT, model TEXT, variant TEXT, fuel_type TEXT, transmission TEXT, year INTEGER, color TEXT, current_km INTEGER, FOREIGN KEY (customer_id) REFERENCES customers(id)); CREATE TABLE IF NOT EXISTS service_history ( id INTEGER PRIMARY KEY AUTOINCREMENT, vehicle_id INTEGER, service_date TEXT, service_type TEXT, complaint_summary TEXT, work_done TEXT, amount_paid REAL, service_number INTEGER, advisor_name TEXT, FOREIGN KEY (vehicle_id) REFERENCES vehicles(id)); CREATE TABLE IF NOT EXISTS technicians ( id INTEGER PRIMARY KEY AUTOINCREMENT, emp_code TEXT, name TEXT, specialization TEXT, skill_level TEXT, availability_status TEXT, active INTEGER DEFAULT 1); CREATE TABLE IF NOT EXISTS inventory ( id INTEGER PRIMARY KEY AUTOINCREMENT, part_code TEXT UNIQUE, part_name TEXT, category TEXT, stock_qty INTEGER, unit_price REAL, source_location TEXT, reorder_level INTEGER); CREATE TABLE IF NOT EXISTS service_catalog ( id INTEGER PRIMARY KEY AUTOINCREMENT, service_code TEXT UNIQUE, service_name TEXT, category TEXT, labor_cost REAL, estimated_time_mins INTEGER); CREATE TABLE IF NOT EXISTS job_cards ( id INTEGER PRIMARY KEY AUTOINCREMENT, job_card_no TEXT UNIQUE, vehicle_id INTEGER, customer_id INTEGER, advisor_name TEXT, opening_km INTEGER, complaint_text TEXT, ai_parsed_issues TEXT, advisor_observations TEXT, suggested_repairs TEXT, estimated_cost REAL, final_cost REAL, discount_amount REAL DEFAULT 0, addon_total REAL DEFAULT 0, gst_amount REAL DEFAULT 0, status TEXT DEFAULT 'Draft', approval_status TEXT DEFAULT 'Pending', payment_status TEXT DEFAULT 'Unpaid', created_at TEXT, updated_at TEXT, FOREIGN KEY (vehicle_id) REFERENCES vehicles(id), FOREIGN KEY (customer_id) REFERENCES customers(id)); CREATE TABLE IF NOT EXISTS job_card_services ( id INTEGER PRIMARY KEY AUTOINCREMENT, job_card_id INTEGER, service_catalog_id INTEGER, service_name TEXT, quantity INTEGER DEFAULT 1, unit_cost REAL, total_cost REAL, source_type TEXT, FOREIGN KEY (job_card_id) REFERENCES job_cards(id)); CREATE TABLE IF NOT EXISTS job_card_parts ( id INTEGER PRIMARY KEY AUTOINCREMENT, job_card_id INTEGER, inventory_id INTEGER, part_name TEXT, quantity INTEGER DEFAULT 1, unit_price REAL, total_price REAL, availability_status TEXT, FOREIGN KEY (job_card_id) REFERENCES job_cards(id)); CREATE TABLE IF NOT EXISTS job_card_technicians ( id INTEGER PRIMARY KEY AUTOINCREMENT, job_card_id INTEGER, technician_id INTEGER, assignment_type TEXT, assigned_task TEXT, task_status TEXT DEFAULT 'Pending', FOREIGN KEY (job_card_id) REFERENCES job_cards(id)); CREATE TABLE IF NOT EXISTS payments ( id INTEGER PRIMARY KEY AUTOINCREMENT, job_card_id INTEGER, payment_ref TEXT, amount REAL, payment_method TEXT, payment_status TEXT DEFAULT 'Pending', paid_at TEXT, FOREIGN KEY (job_card_id) REFERENCES job_cards(id)); CREATE TABLE IF NOT EXISTS notifications ( id INTEGER PRIMARY KEY AUTOINCREMENT, job_card_id INTEGER, notification_type TEXT, recipient TEXT, status TEXT DEFAULT 'Sent', triggered_at TEXT, FOREIGN KEY (job_card_id) REFERENCES job_cards(id));

## 2.4 Seed Data — Key Records to Load

Create backend/db/seed.js. Run once on first startup.

| Entity | Records to seed | Notes |
| --- | --- | --- |
| Customers | 12 records | Kerala names, KL mobile numbers, realistic emails |
| Vehicles | 12 records | Mix of Swift, Nexon, Altroz, Creta — each with KL reg no. |
| Service History | 30 records | 2–3 per vehicle, varying amounts and complaint summaries |
| Technicians | 7 records | Anand, Suresh, Rajesh, Pradeep, Vineeth, Arun, Manoj |
| Inventory | 25 records | Brake pads, oil, filters, AC gas, belts, tyres |
| Service Catalog | 15 records | FS-01 to FS-04, BR-INSP, AC-CHK, OIL-CHG, etc. |
| Job Cards | 10 records | Mix of Draft, In Progress, Paid — for dashboard view |

## 2.5 Phase 1 Task List

| ID | Task | Owner | File / Module | Status |
| --- | --- | --- | --- | --- |
| P1-01 | Scaffold monorepo, init frontend (Vite+React) and backend (Express) | Dev | package.json × 2 | To Do |
| P1-02 | Install all frontend dependencies (Tailwind, Axios, Router, RHF) | Dev | frontend/package.json | To Do |
| P1-03 | Install all backend dependencies (Express, better-sqlite3, multer, uuid) | Dev | backend/package.json | To Do |
| P1-04 | Configure tailwind.config.js with PMM brand colours | Dev | tailwind.config.js | To Do |
| P1-05 | Create backend/server.js with route mounts and CORS | Dev | backend/server.js | To Do |
| P1-06 | Create backend/db/schema.sql — all 12 tables | Dev | backend/db/schema.sql | To Do |
| P1-07 | Create backend/db/init.js — run schema on startup | Dev | backend/db/init.js | To Do |
| P1-08 | Create backend/db/seed.js — 12 tables, realistic data | Dev | backend/db/seed.js | To Do |
| P1-09 | Verify seed by running SELECT queries on all tables | Dev | terminal | To Do |
| P1-10 | Create frontend/src/services/api.js with Axios base URL | Dev | services/api.js | To Do |

| Phase 2 | Backend API Implementation | Days 3–5 |
| --- | --- | --- |

Build all Express route handlers and business logic services. Each module below maps to an API endpoint defined in Section 12 of the Approach Report.

## 3.1 Route Files to Create

| backend/routes/mock.js | POST /api/mock/extract-plate, extract-odometer, parse-complaint |
| --- | --- |
| backend/routes/vehicles.js | GET /api/vehicles/:regNo — vehicle + customer + history |
| backend/routes/jobCards.js | POST, GET, PUT /api/job-cards · estimate · assign · payment |
| backend/routes/technicians.js | GET /api/technicians — list with availability |
| backend/routes/inventory.js | GET /api/inventory — full parts list with stock |

## 3.2 Mock AI Service Implementation

Create backend/services/mockAI.js with three exported functions. Each uses a Promise + setTimeout to simulate real AI latency.

// backend/services/mockAI.js // Plate → registration map for demo vehicles const PLATE_MAP = { 'plate_kl07ab1234': { regNo: 'KL07AB1234', confidence: 0.94 }, 'plate_kl09cd5678': { regNo: 'KL09CD5678', confidence: 0.91 }, // ... all 12 demo vehicles }; // Odometer → KM map const ODO_MAP = { 'odo_kl07ab1234': { km: 15823, confidence: 0.97 }, 'odo_kl09cd5678': { km: 22450, confidence: 0.95 }, }; // Keyword → structured issue map const ISSUE_MAP = { brake: { category: 'Brakes', severity: 'High', code: 'BR-INSP', specialist: 'Brakes & Suspension' }, noise: { category: 'Noise', severity: 'Medium', code: 'NZ-CHK', specialist: 'General' }, ac: { category: 'AC', severity: 'Medium', code: 'AC-CHK', specialist: 'AC & Electrical' }, oil: { category: 'Engine Oil', severity: 'Low', code: 'OIL-CHG', specialist: 'General' }, service: { category: 'Free Service', severity: 'Routine', code: 'FS-02', specialist: 'General' }, }; exports.extractPlate = (filename) => new Promise(resolve => { setTimeout(() => { const key = filename.toLowerCase().split('.')[0]; resolve(PLATE_MAP[key] ¦¦ { regNo: 'UNKNOWN', confidence: 0.0 }); }, 1500); }); exports.extractOdometer = (filename) => new Promise(resolve => { setTimeout(() => { const key = filename.toLowerCase().split('.')[0]; resolve(ODO_MAP[key] ¦¦ { km: 0, confidence: 0.0 }); }, 1200); }); exports.parseComplaint = (text) => new Promise(resolve => { const lower = text.toLowerCase(); const issues = Object.entries(ISSUE_MAP) .filter(([keyword]) => lower.includes(keyword)) .map(([_, issue]) => issue); const jobType = lower.includes('free service') ? 'Free Service' : 'Paid Service'; const priority = issues.some(i => i.severity === 'High') ? 'P2 - Same Day' : 'P3 - Standard'; const estTime = issues.length * 45; // minutes setTimeout(() => resolve({ jobType, issues, priority, estTimeMins: estTime }), 1400); });

## 3.3 Job Card Business Logic

Create backend/services/jobCardService.js. Key functions:

// backend/services/jobCardService.js const { v4: uuidv4 } = require('uuid'); const dayjs = require('dayjs'); const db = require('../db/init'); exports.generateJobCardNo = () => { const year = dayjs().year(); const last = db.prepare('SELECT job_card_no FROM job_cards ORDER BY id DESC LIMIT 1').get(); const seq = last ? parseInt(last.job_card_no.split('-')[2]) + 1 : 1; return `JC-${year}-${String(seq).padStart(4, '0')}`; }; exports.calculateEstimate = (services, parts, addons, discountPct, discountFlat) => { const serviceTotal = services.reduce((s, sv) => s + sv.total_cost, 0); const partsTotal = parts.reduce((s, p) => s + p.total_price, 0); const addonTotal = addons.reduce((s, a) => s + a.price, 0); const subtotal = serviceTotal + partsTotal + addonTotal; const discAmt = Math.max(discountFlat, subtotal * (discountPct / 100)); const afterDisc = Math.max(0, subtotal - discAmt); const gst = Math.round(afterDisc * 0.18); return { subtotal, discAmt, afterDisc, gst, grandTotal: afterDisc + gst }; }; exports.canClose = (jobCardId) => { const pay = db.prepare('SELECT payment_status FROM payments WHERE job_card_id = ?').get(jobCardId); return pay && pay.payment_status === 'Paid'; }; exports.logNotification = (jobCardId, type, recipient) => { db.prepare('INSERT INTO notifications (job_card_id, notification_type, recipient, triggered_at) VALUES (?,?,?,?)') .run(jobCardId, type, recipient, dayjs().toISOString()); };

## 3.4 Phase 2 Task List

| ID | Task | Owner | File / Module | Status |
| --- | --- | --- | --- | --- |
| P2-01 | Create routes/mock.js — extract-plate, extract-odometer, parse-complaint | Dev | routes/mock.js | To Do |
| P2-02 | Create services/mockAI.js — PLATE_MAP, ODO_MAP, ISSUE_MAP | Dev | services/mockAI.js | To Do |
| P2-03 | Create routes/vehicles.js — GET /:regNo and /:regNo/history | Dev | routes/vehicles.js | To Do |
| P2-04 | Create routes/jobCards.js — CRUD, estimate, assign, payment | Dev | routes/jobCards.js | To Do |
| P2-05 | Create services/jobCardService.js — JC number gen, estimate calc, closure rule | Dev | services/jobCardService.js | To Do |
| P2-06 | Create routes/technicians.js — list with availability | Dev | routes/technicians.js | To Do |
| P2-07 | Create routes/inventory.js — parts list with stock check | Dev | routes/inventory.js | To Do |
| P2-08 | Add multer middleware for /api/mock/extract-plate and extract-odometer | Dev | middleware/upload.js | To Do |
| P2-09 | Test all endpoints using Postman or curl against seeded data | Dev | terminal / Postman | To Do |
| P2-10 | Add technician suggestion logic based on issue → specialization mapping | Dev | services/techService.js | To Do |

| Phase 3 | Frontend Screens & Components | Days 5–8 |
| --- | --- | --- |

Build all React pages and shared components. Follow the screen list from Section 13 of the Approach Report. Use React Router for navigation and Tailwind CSS for all styling. Brand colours: Orange #F04E30, Dark #1E1E1E.

## 4.1 Frontend File Structure

frontend/src/ ├── pages/ │ ├── Dashboard.jsx # Advisor landing — KPIs + recent JCs │ ├── NewJobCard.jsx # Main multi-step intake form │ ├── TechnicianView.jsx # Technician work panel │ ├── Billing.jsx # Final bill + payment │ └── Delivery.jsx # Closure + notifications ├── components/ │ ├── layout/ │ │ ├── Header.jsx # PMM logo + nav + user chip │ │ ├── LifecycleBar.jsx # Stage tab bar │ │ └── BottomBar.jsx # Sticky action bar │ ├── intake/ │ │ ├── ImageUploadZone.jsx │ │ ├── RtoLookupCard.jsx │ │ └── ServiceHistory.jsx │ ├── jobcard/ │ │ ├── CustomerVoicePanel.jsx │ │ ├── ParsedIssueCards.jsx │ │ ├── InventoryTable.jsx │ │ ├── EstimatePanel.jsx │ │ ├── AddonServices.jsx │ │ ├── DiscountRow.jsx │ │ └── SignaturePad.jsx │ ├── technician/ │ │ ├── TechnicianCard.jsx │ │ ├── TaskList.jsx │ │ └── AdditionalIssueForm.jsx │ └── shared/ │ ├── SectionCard.jsx # Reusable card wrapper │ ├── AiBadge.jsx │ ├── StatusBadge.jsx │ ├── NotifToast.jsx │ └── LoadingSpinner.jsx ├── services/ │ ├── api.js # Axios instance + base URL │ ├── vehicleService.js │ ├── jobCardService.js │ ├── mockAiService.js # Calls /api/mock endpoints │ ├── technicianService.js │ └── inventoryService.js ├── hooks/ │ ├── useJobCard.js # Main form state + submit logic │ ├── useExtraction.js # Image upload + AI extraction flow │ └── useEstimate.js # Reactive cost calculation └── utils/ ├── formatCurrency.js ├── formatDate.js └── constants.js # Status enums, job types, etc.

## 4.2 Tailwind Brand Configuration

// tailwind.config.js module.exports = { content: ['./src/**/*.{js,jsx}'], theme: { extend: { colors: { brand: '#F04E30', 'brand-dk': '#C93D22', 'brand-lt': '#FFF0ED', dark: '#1E1E1E', mid: '#4A4A4A', muted: '#6B6B6B', 'bg-page': '#F2F3F5', }, fontFamily: { sans: ['Inter', 'sans-serif'] } } }, plugins: [], }

## 4.3 Core Shared Components

SectionCard.jsx — wraps every section. Accepts title, icon, badge, and children props.

// components/shared/SectionCard.jsx export default function SectionCard({ icon, title, badge, hint, children }) { return ( <div className='bg-white border border-gray-200 rounded-xl shadow-sm mb-5 overflow-hidden'> <div className='flex items-center justify-between px-5 py-3.5 bg-gray-50 border-b border-gray-200'> <div className='flex items-center gap-2.5'> {icon && <span className='text-xl'>{icon}</span>} <span className='text-xs font-bold uppercase tracking-wider text-gray-600'>{title}</span> </div> <div className='flex items-center gap-2'> {hint && <span className='text-xs text-gray-400'>{hint}</span>} {badge} </div> </div> <div className='p-5'>{children}</div> </div> ); }

## 4.4 Screen-by-Screen Build Order

| Screen | Component / Page | FR Coverage |
| --- | --- | --- |
| Advisor Dashboard | pages/Dashboard.jsx | FR-18 — job card list + KPIs |
| Vehicle Intake | pages/NewJobCard.jsx (step 1) | FR-1, FR-2, FR-3 |
| RTO Lookup & History | RtoLookupCard + ServiceHistory | FR-3, FR-4 |
| Complaint Analysis | CustomerVoicePanel + ParsedIssueCards | FR-5, FR-6, FR-7 |
| Estimate & Add-ons | EstimatePanel + AddonServices + DiscountRow | FR-8, FR-9, FR-10, FR-11 |
| Customer Approval | SignaturePad.jsx | FR-12 |
| Technician Assignment | TechnicianCard.jsx | FR-13 |
| Technician Work View | pages/TechnicianView.jsx | FR-14, FR-15 |
| Billing & Payment | pages/Billing.jsx | FR-16 |
| Delivery & Closure | pages/Delivery.jsx | FR-17, FR-18 |

## 4.5 Phase 3 Task List

| ID | Task | Owner | File / Module | Status |
| --- | --- | --- | --- | --- |
| P3-01 | Build Header, LifecycleBar, and BottomBar layout components | Dev | components/layout/ | To Do |
| P3-02 | Build SectionCard, AiBadge, StatusBadge, NotifToast shared components | Dev | components/shared/ | To Do |
| P3-03 | Build Dashboard.jsx with KPI cards and recent job card table | Dev | pages/Dashboard.jsx | To Do |
| P3-04 | Build ImageUploadZone with drag-and-drop and loading state | Dev | intake/ImageUploadZone.jsx | To Do |
| P3-05 | Build RtoLookupCard with skeleton loader and staggered reveal | Dev | intake/RtoLookupCard.jsx | To Do |
| P3-06 | Build ServiceHistory collapsible with stats and visit cards | Dev | intake/ServiceHistory.jsx | To Do |
| P3-07 | Build CustomerVoicePanel with 3 textareas and AI parse button | Dev | jobcard/CustomerVoicePanel.jsx | To Do |
| P3-08 | Build ParsedIssueCards displaying job type, severity, priority, codes | Dev | jobcard/ParsedIssueCards.jsx | To Do |
| P3-09 | Build InventoryTable with availability badges and source column | Dev | jobcard/InventoryTable.jsx | To Do |
| P3-10 | Build EstimatePanel + DiscountRow with live total recalculation | Dev | jobcard/EstimatePanel.jsx | To Do |
| P3-11 | Build AddonServices with checkbox cards and dynamic price update | Dev | jobcard/AddonServices.jsx | To Do |
| P3-12 | Build SignaturePad using react-signature-canvas with clear/simulate | Dev | jobcard/SignaturePad.jsx | To Do |
| P3-13 | Build TechnicianCard grid with load bars and AI-pick badge | Dev | technician/TechnicianCard.jsx | To Do |
| P3-14 | Build TaskList with checkbox status transitions and task meta | Dev | technician/TaskList.jsx | To Do |
| P3-15 | Build AdditionalIssueForm with cost update trigger | Dev | technician/AdditionalIssueForm.jsx | To Do |
| P3-16 | Build Billing.jsx with itemised table, history, and payment box | Dev | pages/Billing.jsx | To Do |
| P3-17 | Build Delivery.jsx with status cards, closure, and notification buttons | Dev | pages/Delivery.jsx | To Do |

| Phase 4 | Frontend–Backend Integration | Days 9–11 |
| --- | --- | --- |

Wire every frontend component to its backend API using the Axios service layer. Replace all local mock data with real API calls. Add loading states, error handling, and optimistic UI updates.

## 5.1 Axios Service Layer Pattern

// frontend/src/services/api.js import axios from 'axios'; const api = axios.create({ baseURL: 'http://localhost:3001/api' }); export default api; // frontend/src/services/vehicleService.js import api from './api'; export const getVehicleByReg = (regNo) => api.get(`/vehicles/${regNo}`); export const getVehicleHistory = (regNo) => api.get(`/vehicles/${regNo}/history`); // frontend/src/services/jobCardService.js import api from './api'; export const createJobCard = (data) => api.post('/job-cards', data); export const updateJobCard = (id, d) => api.put(`/job-cards/${id}`, d); export const getJobCard = (id) => api.get(`/job-cards/${id}`); export const calcEstimate = (id, d) => api.post(`/job-cards/${id}/estimate`, d); export const assignTechs = (id, d) => api.post(`/job-cards/${id}/assign-technicians`, d); export const recordPayment = (id, d) => api.post(`/job-cards/${id}/payment`, d); // frontend/src/services/mockAiService.js import api from './api'; export const extractPlate = (formData) => api.post('/mock/extract-plate', formData); export const extractOdometer = (formData) => api.post('/mock/extract-odometer', formData); export const parseComplaint = (text) => api.post('/mock/parse-complaint', { text });

## 5.2 useJobCard Custom Hook

// frontend/src/hooks/useJobCard.js import { useState } from 'react'; import { createJobCard, updateJobCard } from '../services/jobCardService'; export default function useJobCard() { const [jobCard, setJobCard] = useState(null); const [loading, setLoading] = useState(false); const create = async (vehicleId, customerId, advisorName) => { setLoading(true); const res = await createJobCard({ vehicleId, customerId, advisorName }); setJobCard(res.data); setLoading(false); return res.data; }; const update = async (field, value) => { const updated = { ...jobCard, [field]: value }; setJobCard(updated); await updateJobCard(jobCard.id, { [field]: value }); }; return { jobCard, loading, create, update }; }

## 5.3 Integration Task List

| ID | Task | Owner | File / Module | Status |
| --- | --- | --- | --- | --- |
| P4-01 | Wire ImageUploadZone → POST /api/mock/extract-plate + extract-odometer | Dev | hooks/useExtraction.js | To Do |
| P4-02 | Wire plate result → GET /api/vehicles/:regNo to auto-fill form | Dev | pages/NewJobCard.jsx | To Do |
| P4-03 | Wire ServiceHistory → GET /api/vehicles/:regNo/history | Dev | intake/ServiceHistory.jsx | To Do |
| P4-04 | Wire CustomerVoicePanel parse → POST /api/mock/parse-complaint | Dev | hooks/useJobCard.js | To Do |
| P4-05 | Wire parsed issues → GET /api/inventory to populate InventoryTable | Dev | jobcard/InventoryTable.jsx | To Do |
| P4-06 | Wire EstimatePanel → POST /api/job-cards/:id/estimate | Dev | hooks/useEstimate.js | To Do |
| P4-07 | Wire TechnicianCard → GET /api/technicians for live availability | Dev | technician/TechnicianCard.jsx | To Do |
| P4-08 | Wire technician select → POST /api/job-cards/:id/assign-technicians | Dev | technician/TechnicianCard.jsx | To Do |
| P4-09 | Wire task checkbox → PUT /api/job-cards/:id (task_status update) | Dev | technician/TaskList.jsx | To Do |
| P4-10 | Wire AdditionalIssueForm → PUT /api/job-cards/:id + recalc estimate | Dev | technician/AdditionalIssueForm.jsx | To Do |
| P4-11 | Wire Billing → POST /api/job-cards/:id/payment with method and amount | Dev | pages/Billing.jsx | To Do |
| P4-12 | Wire closure rule — disable close button until payment_status = Paid | Dev | pages/Delivery.jsx | To Do |
| P4-13 | Wire notification logging on invoice send and 2-day feedback trigger | Dev | services/jobCardService.js | To Do |
| P4-14 | Add loading spinners and error states to all async operations | Dev | components/shared/ | To Do |

| Phase 5 | Polish, Scenarios & Demo Readiness | Days 12–14 |
| --- | --- | --- |

Finalise all transitions, add demo scenario shortcuts, verify all 18 functional requirements, and prepare the presentation script. This phase makes the demo stakeholder-safe.

## 6.1 Demo Scenario Shortcuts (Dashboard)

Add a Demo Scenarios panel on the Dashboard that lets the presenter skip to any preset scenario in one click. This prevents broken flow during live demos.

// Pre-seeded demo scenarios const DEMO_SCENARIOS = [ { id: 1, label: 'Routine 2nd Free Service', regNo: 'KL07AB1234', complaint: 'Brake noise from front. AC not cooling. 2nd free service due.' }, { id: 2, label: 'Brake & Alignment Work', regNo: 'KL09CD5678', complaint: 'Pulling to left. Vibration at high speed. Brake pedal spongy.' }, { id: 3, label: 'AC & Electrical Issue', regNo: 'KL04EF9012', complaint: 'AC not working at all. Dashboard warning light on.' }, { id: 4, label: 'Body Repair + Polish', regNo: 'KL10GH3456', complaint: 'Dent on rear bumper. Scratch on driver door. Need polish.' }, ];

## 6.2 Functional Requirement Verification Checklist

| FR ID | Requirement | Verify By |
| --- | --- | --- |
| FR-1 | Image upload with thumbnail + loading state | Upload demo plate image — see extraction loader |
| FR-2 | Simulated OCR returns reg no + KM | Check returned values match PLATE_MAP |
| FR-3 | Vehicle + customer lookup from reg no | Verify auto-fill after extraction |
| FR-4 | Service history display | Expand history panel — 3 records visible |
| FR-5 | Complaint text entry | Type in CustomerVoicePanel textarea |
| FR-6 | Complaint AI parsing | Click Parse — verify structured output |
| FR-7 | Advisor observations entry | Fill advisor textarea — persisted on save |
| FR-8 | Add-on service selection | Select polish — total updates dynamically |
| FR-9 | Inventory availability check | Verify inventory table loads after parse |
| FR-10 | Estimate generation with parts + labour | Confirm subtotal, GST, grand total calc |
| FR-11 | ETA calculation displayed | Check estimated time in EstimatePanel |
| FR-12 | Customer approval / signature | Click Simulate Signature — captured |
| FR-13 | Technician assignment — general + specialist | Select Anand + Suresh — saved |
| FR-14 | Technician work view | Open Technician View — tasks visible |
| FR-15 | Additional issue reporting by technician | Add issue — cost updates in billing |
| FR-16 | Final bill + payment status | Confirm payment — status turns green |
| FR-17 | Notification simulation on payment + close | Toast shows invoice + feedback sent |
| FR-18 | Job card lifecycle status transitions | Track Draft → Approved → Paid → Closed |

## 6.3 Environment Variables

# backend/.env PORT=3001 DB_PATH=./db/dms_demo.sqlite UPLOAD_DIR=./uploads # frontend/.env VITE_API_BASE_URL=http://localhost:3001/api

## 6.4 How to Run the Full Demo

# Terminal 1 — Backend cd backend node db/init.js # create tables node db/seed.js # load demo data npx nodemon server.js # Terminal 2 — Frontend cd frontend npm run dev # Open browser http://localhost:5173

## 6.5 Phase 5 Task List

| ID | Task | Owner | File / Module | Status |
| --- | --- | --- | --- | --- |
| P5-01 | Add Demo Scenario shortcuts to Dashboard for 4 preset flows | Dev | pages/Dashboard.jsx | To Do |
| P5-02 | Verify all 18 FR checkboxes from the checklist above | Dev | All screens | To Do |
| P5-03 | Add page-level loading state so no blank screens appear mid-demo | Dev | pages/*.jsx | To Do |
| P5-04 | Add error boundary component for safe fallback in live demo | Dev | components/ErrorBoundary.jsx | To Do |
| P5-05 | Test complete flow at least 3 times end-to-end without errors | Dev+QA | Full demo path | To Do |
| P5-06 | Add README.md with setup commands and scenario guide | Dev | README.md | To Do |
| P5-07 | Prepare demo presentation script — which scenario, talking points | PM | presentation.md | To Do |
| P5-08 | Add .env.example files for both frontend and backend | Dev | .env.example | To Do |
| P5-09 | Final UI polish — consistent spacing, colours, responsive tablet view | Dev | All components | To Do |
| P5-10 | Demo sign-off from stakeholder — confirm readiness | PM | Sign-off session | To Do |

7. Master Timeline Summary

| Phase | Focus Area | Days |
| --- | --- | --- |
| Phase 1 — Setup | Monorepo, dependencies, SQLite schema, 12-table seed | Days 1–2 |
| Phase 2 — Backend | All 13 API endpoints, mock AI services, business logic | Days 3–5 |
| Phase 3 — Frontend | 17 components, 5 pages, Tailwind brand, React Router | Days 5–8 |
| Phase 4 — Integration | Wire frontend to backend, hooks, loading states | Days 9–11 |
| Phase 5 — Polish | Demo scenarios, FR verification, README, sign-off | Days 12–14 |
| TOTAL | Full working demo — FR-1 through FR-18 covered | ~14 days |

## 7.1 What is Real vs Simulated — Quick Reference

| Element | Status | Note |
| --- | --- | --- |
| UI workflow & navigation | Real | All screens, transitions, validation |
| SQLite database persistence | Real | Job cards, payments, status survive reload |
| Vehicle + customer lookup | Real | From seeded SQLite tables |
| Service history display | Real | From service_history table |
| Estimate calculation | Real | Formula-based, includes GST |
| Task status transitions | Real | Stored in job_card_technicians |
| Closure rule enforcement | Real | Cannot close until Paid |
| OCR / plate extraction | Simulated | PLATE_MAP in mockAI.js |
| Odometer extraction | Simulated | ODO_MAP in mockAI.js |
| Complaint AI parsing | Simulated | ISSUE_MAP keyword matching |
| RTO / VAHAN lookup | Simulated | Returns from vehicle table |
| Payment gateway | Simulated | Local status toggle only |
| Email / SMS delivery | Simulated | Logged in notifications table |

Ready to Build All phases, tasks, code patterns, schema, and FR coverage are defined above. Start at Phase 1, Day 1.